## Slide 1: Project Release Plan
Harjyot Bal
Tommaso Bonato
Rory Chan (PO)
Brian Lederman(SM)
August Valera

## Slide 2: Project Release Plan
Website for easy and safe peer to peer sales, an idea similar to a more official version of "Free or For Sale" page. Includes functions such as giving GPS location of seller to meet up, seller verification, review and rating service, social integration, and ease of communication between the sellers and buyers.

## Slide 3: Project Release Plan – User Stories
Sprint 1
As an online purchaser, I want to easily find and buy products from people nearby so I don't lose too much time for the task.
As a web user, I appreciate a good UI so I can find what I need quickly.
As an online buyer/seller, I appreciate OAuth account systems so I don’t have remember new passwords.

## Slide 4: Project Release Plan – User Stories
Sprint 2
As a buyer/seller, I would like a responsive design so I can access my transactions on all my devices.
As a administrator, I need moderation and reviewing tools so I can handle suspicious/spam postings.

## Slide 5: Project Release Plan – User Stories
Sprint 3
As an online seller, I need a simple way to send out what I am selling to all of my social media accounts so I don’t need to login every time on all my social medias
As an administrator I want to be able to ban users and promote certain postings if needed so the website remains safe to use.

## Slide 6: Project Release Plan – Architecture
Major Components Include:
Review and moderation system
Toggleable location of sellers
Facebook, Instagram, Twitter automated posting
Google, Facebook, etc (OAuth) account login
Private messaging
Profile pages containing contact information
Product categories/tagging system
A commenting system
A user verification of trust for buyer or seller

## Slide 7: Project Release Plan – Technologies
HTML/CSS/JS
AngularJS, jQuery, Material Design
APIs (Facebook, Instagram, Google, Twitter)
Python/Anaconda, web2py
MySQL
PyCharm, bash, Sublime Text
Git / Github

## Slide 8: Project Release Plan – Challenges/Risks
Challenges:
The general learning curve for using the APIs and putting all of the components together
Providing the user a responsive and easy to use interface
Learning to work in a group using the proper format as taught in CMPS 115
Design trial and error
Estimating time properly in order to meet deadlines